## Slide 1: Mistborn – Ragnarok Aggressive Pigeon Game Studio COMP 376 PROJECT PROTOTYPE PRESENTATION
Christian Plourde – 26572499
Ayush Kharade - 40042388
Daniel Vellucci – 27416288
Samer Yazbeck – 40049573
Luciano Porchet - 40048537
“All Paths Lead To Ruin”

## Slide 2: CHANGES
Combining potions – dropped
Initial plan to leave extra materials in hidden locations in game – dropped
  Instead have chest to collect metals when low
  Allows us to provide player with notes and letters explaining the lore
Response to critiques : Adding calm moments in the game such as walking in a level.
  Strong opportunity in Level 1 (Walk through the forest) good moment to explain character’s story and thoughts.

## Slide 3: PROGRESS REPORT
Completed Mechanics
  Platforming
  Ladders
  Iron and Steel Abilities
  Regular Enemies (Bandits)
  Combat with Pushing and Pulling
In Progress Mechanics
  Pewter Ability
  Sound Design
Mechanics to Complete
  Ranged Enemy
  Highlighting Interactables
  Koloss Enemy
  Boss Fight
  Level 2 Layout
  Boss Level Layout

## Slide 4: DEVELOPMENT PLAN
Work in parallel to develop Level 2 and Boss Level
IMPORTANT TASK: Highlighting interactables when iron or steel is active.
  Will make it easier for player to find objects that they can use. Otherwise the puzzles will be very difficult to solve.
  Experimentation with Unity’s shader graphs to implement this.
Implement ranged enemy.
  Koloss enemy might be dropped if time does not permit or enemy does not fit well into the game.
Implement collectible lore notes (time permitting)

## Slide 5: Thank YOU Any Questions?